## Slide 1: Project C.A.S.P.
Week 4, 2/20/17
Ryan Tedeschi
Dylan Carson
Chris Bowlen

## Slide 2: Schedule

## Slide 3: Development Progress
More work done on parse function and control module
Pseudocode for Analyze module is complete, ready to be implemented
  Iterate Code()
    Finds analysis for child functions. If anything can be found that is the analysis returned, otherwise a placeholder will be made.
  Interpret Analysis
    Reads in analysis and if there is one, creates an output object in readable format. If the substitute is found this is returned and noted.
Pseudocode for Translate module is in progress complete

## Slide 4: Weekly Tasks
Continue work for:
  Translate module implementation
  Analyze module pseudocode/implementation
Split up tasks due to slow progress in some areas
  Ryan will continue work on and hopefully largely complete the control module
  Chris will finish pseudocode of the Translate module and possibly begin implementation
  Dylan will begin Implementation of the Analyze module