## Slide 1: Project C.A.S.P.
Week 5, 2/27/2017
Ryan Tedeschi
Dylan Carson
Chris Bowlen

## Slide 3
If More Tokens
If For Loop
If While Loop Or Do While loop
Calculate Number of iterations, add to Analysis
Attempt to find number of iterations, add to analysis
Iterative Analysis
Finalize Analysis
End
If Function
Iterative Analysis (function)
Yes
Yes
Yes
Yes
No
No
No
No

## Slide 4: DEVELOPMENT progress
Control module almost completed
  Parsing Context Free Grammar file
  Almost parsing simple argument: int i = 0;
Development on Analyze module started, flowchart constructed
Setbacks: Team illness

## Slide 5: Weekly Tasks
Dylan - implementing and testing analyze module
  Testing loop checks and the data returned
Ryan – Complete Control module, start outline module
Chris – Translate module